VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.  Supporting documents that will be excluded from this obligation are Detailed interim and Final payment calculations (situacija), Construction Log (gradjevinski dnevnik) and Construction Book (građevinska knjiga), work design,  certifications and balance sheets of the organization and the copies of the official documents issued by the state or municipal authorities.

Article 4	Communication

4.1	 For the Contracting Authority:

Surdulica Municipality, Kralja Petra I No.1, Surdulica 17530 Republic of Serbia

Contract person: Mirjana Djoric Stevanovic, Project coordinator

E – mail: mirjana.djoric@surdulica.rs

For the Contractor:

______________________________________________

______________________________________________

Communication will be by e-mail.

Article 5	Supervisor and Supervisor’s representative

5.2

The power of the Supervisor and its representative is in compliance with Serbian legislation. The purpose of the service contract is the provision of Independent Construction Supervisor for the implementation of the construction works required by the project in compliance with Serbian legislation for Construction works (the provisions of the Law on planning and construction, Rules on the keeping of professional supervision (Pravilnik o sadrzini i nacinu vodjenja strucnog nadzora) and all relevant Regulations). All representatives of supervisors will be appointed by Contracting Authority in compliance with Law on planning and construction.  If the supervisory authority in the course of professional supervision determines that the contractor deviates from the issued construction permit or decision on approval of the project for building permit, or conceptual design, as well as for carrying out the project, the estimated quality of materials and equipment to be installed in a building or deviating of the other elements that could affect the quality of work, as determined value of the building or extension of deadlines, all the remarks entered in the supporting documents that are kept on site, without delay, in accordance with the law and in writing notify the investors and contractors, in order to take appropriate measures and the consequences that may occur if these measures are not taken.

If during the construction occur circumstances for which it was necessary to deviate from the project for building permit, or conceptual design, as well as for carrying out the project, the supervisory authority, without delay, all the remarks entered in the supporting documents that are kept on site, in accordance with the law and in written, notify the investors, to take appropriate measures and the consequences that may occur if these measures are not taken.

5.3	Any approval, inspection, certificate, examination, instruction, proposal, request, test or other similar action of the Supervisor shall not relieve the Contractor of any of his duties and responsibilities under this Contract, including responsibilities for any of his mistakes, faults or discrepancies. The Contractor must ensure that the Supervisor has free access to the facility and all the documentation relevant to the implementation of the current contract and the works herein. The Supervisor shall have access to all materials or items to be installed on the sites before they are actually fixed in place.

5.4	Instructions and/or orders issued by the Supervisor/ shall be by way of administrative orders and must be in compliance the Law on planning and construction. All administrative order by the Supervisor shall be issued in three copies, one for the Supervisor, one for the Contracting Authority and one for the Contractor.

Article 8	Documents to be provided

Replace sub article 8.1 with the following:

8.1    Within 30 days of the signing of the contract, the Contracting Authority and  shall provide to the Contractor, free of charge, with a copy of the drawings prepared for the implementation of the contract and a copy of the specifications and other contract documents. Upon the issue of the final acceptance, the Contractor shall return to the Contracting Authority all drawings, specifications and other contract documents.

Replace sub article 8.2 with the following:

8.2.      If a Party becomes aware of any mistake or fault of technical nature in a document that has been prepared to be used for the execution of the works on site, the Party must send notice to the other Party, notifying of such a mistake or fault.

Article 9	Access to the site

9.1	The Contractor is reminded that there is a Head of Interreg IPA CBC Bulgaria-Serbia Programme in the state of the Contracting Authority. The Contractor is obliged to give the Head of Interreg IPA CBC Bulgaria-Serbia Programme free access to its sites, factories, workshops, etc., and generally assist the Head of Interreg IPA CBC Bulgaria-Serbia Programme, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the Head of Delegation.

Article 12	General Obligations

Replace sub article 12.9 with the following:

  - The visibility measures must comply with the rules laid down in the Communication and Visibility Manual for EU External Actions published by the European Commission: http://ec.europa.eu/europeaid/work/visibility/index_en.htm and http://www.ipacbc-bgrs.eu/news/updated-version-project-implementation-manual-under-first-call-proposals

After sub article 12.10 add sub article 12.11

12.11. The Contractor shall be responsible for the safekeeping of any formal documents relating to the works, according to Serbian Law of Planning and Construction.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10%of the amount of the Contract and any addenda thereto.

Article 16	Liabilities and Insurance

16.1 a)	No derogation from General Conditions.

16.2 a)	paragraph 4 Tenderer must provide the relevant insurance for their workers.

Appendix to sub article 16.2: Contractor is obligated to submit Bank guarantee for the elimination of errors during the warranty period. (Bankarska garancija za otklanjanje gresaka u garantnom roku.)

The duration of the guarantee period for the construction works shall be in compliance with the provisions of the Serbian Law on Planning and Construction and related Regulations-Specific rules related to construction (“Posebne uzanse o gradjenju”) (Official Gazette of the SFRY, no. 18/77). For equipment fitted by the contractor manufacturer's warranty is valid, in terms of content and deadline. The Contractor is obliged to guarantee all the documentation on the manufacturers' together with instructions for use before obtaining the Contracting Authority.

Article 17	Programme of implementation of tasks

No derogation from General conditions.

Article 19	Contractor’s drawings and execution studies

19.7	Language of the manuals and drawings can be Serbian.

Article 20	Sufficiency of tender prices

No derogation from General Conditions.

Article 21	Exceptional risks

21.4	No derogation from General conditions.

Article 24	Interference with traffic

24.1	No derogation from General conditions.

Article 27	Demolished materials

27.2	Demolition materials are the property of the Contracting Authority in accordance to Technical specification and work description for this contract.

27.4	The Contractor is obligated to remove the demolition material.

Article 29	Temporary works

29.2	N/A.

Article 30	Soil studies

30.1	N/A.

Article 32	Patents and licenses

  - There is no derogation from Article 32 of the GC.

Article 33      Commencement order

Replace text of sub article 33.1 with the following:

33.1	The commencement date of the construction works is the date of giving access to the Site (according to Art. 148 of the Serbian Law on planning and construction).

Article 34	Period of implementation of tasks

34.1	Period of implementation of all tasks is 7 (seven) months from the commencement date.

Article 36	Delays in the implementation of tasks

36.1	In case of exceeding the deadline, Contractor is committed to pay for each day of delay to Contracting Authority 0,5‰ of the total contract value and not more than 5%. Completed situation for implemented works is permanently reduced by the amount of calculated contractual fine.

Article 39	Work register

Replace text of sub article 39.1 with the following:

39.1	A work register shall, be kept on the site by the Contractor. Work register at least will contain the following information:

- the weather conditions, interruptions of work owing to inclement weather, hours of work, number and type of workmen employed on the site, materials supplied, equipment in use, equipment not in working order, tests carried out in situ, samples dispatched, unforeseen circumstances, as well as orders given to the Contractor; This data will be in form of Construction Log (Građevinski dnevnik), according to Serbian Law of Planning and Construction.

b) Detailed statements of all the quantitative and qualitative elements of the work done and the supplies delivered and used, capable of being checked on the site and relevant in calculating payments to be made to the Contractor. This data will be in form of Construction Book (Građevinska knjiga), according to Serbian Law of Planning and Construction.

39.2 Technical rules for drawing up statements should be in accordance with Serbian Law of Planning and Construction.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in  INTERREG IPA Bulgaria-Serbia Cross-border Programme . [BUDGET for calls where the CIR applies + EDF

- Breakdown of the Lump-sum Price (Volume 4.2.3)]

- is below 100.000 €.

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him.

- All goods purchased under the contract must originate in a Member State of the European Union or a country covered by the INTERREG IPA Bulgaria-Serbia Cross-border Programme. For these purposes, "origin" means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or to the relevant international agreement applicable.

When importing goods, any change in the specified origin must have been pointed out to the Contracting Authority and approved by it.”

At the end of sub article 40.2 add following text:

40.2	The works and objects, equipment or materials used in their construction must comply as a         minimum with Serbian standards and codes and the Technical Specifications, volume 3, part of the Contract.

40.3	Preliminary technical acceptance is not necessary.

Article 41	Inspection and testing

Any part on the reconstructed object can be inspected and tested according to Serbian Law of Planning and Construction.

Article 43	Ownership of plant and materials

43.2	Equipment, temporary structures, plant and materials on the site do not belong to the Contracting Authority under Article 43 of the General Conditions and the legal instrument(s) used.

Article 44:	General principles for payments

44.1Payments shall be made in euro (in case the Contractor is registered in the country

outside of Serbia) or in RSD (in case the Contractor is registered in Serbia)   (equal in RSD in the currency exchange rate of the Infor Euro at the month of launching the tender shall be used). Monthly exchange rates of the InforEuro can be found at the following websitehttp://ec.europa.eu/budget/contracts_grants/info_contracts/inforeuro/index_en.cfm

44.3	Replace text of sub article 44.3 b) with the following:

By derogation the payment to the Contractor of the amounts due under each of the interim payment certificates and the final statement of account issued by the Supervisor shall be made by the Contracting Authority within 45 days.

Payments shall be made in RSD/EUR according to the following schedule:

- First interim payment 30%, 2 months after the commencement and upon submission of necessary documents specified below.

- Second interim payment 30%, 4 months after the commencement and upon submission of necessary documents specified below.

- Third interim payment 30%, 6 months after the commencement and upon submission of necessary documents specified below.

- Final payment 10% after the final  acceptance of works.

Payments will be authorised and made by Surdulica Municipality, Kralja Petra I No.1, Surdulica 17530, which is represented by Mayor Aleksandra Popovic.

Article 46	Pre-financing

46.1	Pre-financing is not possible.

Article 47	Retention monies

47.1	N/A.

Article 48	Price revision

Price revision is not allowed by any circumstances.

Article 49	Measurement

49.1

This is a lump-sum contract.

Article 50	Interim payments

50.1	In order to obtain interim payment the Contractor must forward to the Contracting Authority referred to paragraph 44.3, the payment request and provisional situation on finished works signed by Supervisor. Interim payment shall be previously checked and signed by the Supervisor.

Article 51	Final statement of account

51.1    The Contractor shall, submit to the Supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the Supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the Contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the certificate of final acceptance referred to in article 62, the Supervisor shall prepare and signed the final statement of account.

Article 57 General principles

Final acceptance of works will be in accordance with Serbian Law on planning and construction. The final acceptance of works shall be after all works has been completed by the opinion of the Contractor. The Contractor shall, in written, inform the Supervisor and the Contracting authority about that all the works are finished.  Contracting Authority shall organize the acceptance of works(“Tehnički prijem objekta”), within 30 days from the Contractor’s application that all works have been finished and issue a certificate on acceptance of works (“Zapisnik o tehnickom prijemu), if all the works are truly completed and in accordance with requirements in the Building Permit and the Final Design and this Contract.

Article 60	Provisional acceptance

60.1	In complement to article 60.1 of the General Conditions provisional acceptance will be organized when 100% of contracted work is finished. No partial acceptance will be allowed.

60.2 	In complement to article 60.2 of the General Condition, the Supervisor shall within 15 days after the receipt of the Contractors’s application either

- issue the certificate of provisional acceptance to the Contractor with a copy to the

Contracting Authority stating, where appropriate, his reservations, and, inter alia,

the date on which, in his opinion, the works were completed in accordance with the

contract and ready for provisional acceptance; or

b)   reject the application giving his reasons and specifying the action which, in his

opinion, is required of the Contractor for the certificate to be issued.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

61.7	Duration of the defects liability period is 30 days.

Article 68	Dispute settlement

68.4

Any dispute arising out of or relating to this Contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Commercial Court Leskovac Serbia in accordance with the national legislation of the state of the Contracting Authority.

]

Article 72	Data Protection

Not applicable.

Article 73	Further additional clauses

Not applicable.

* * *